**Sprint Review Meeting (Post Sprint)**

* A review is held at the end of the sprint to inspect the work done and adapt the product backlog. The development team, product owner and key stakeholders are all present at this meeting.

The goal of the review is:

* + The development team demonstrate what work was done, and answer any questions.
  + The product owner discusses the Product Backlog as it stands.
  + The entire group collaborates on what to do next, to provide valuable input to subsequent Sprint Planning.
    - Testing front-end with snapshots and Jest.
      * Decide on what tests to run
      * Read through community sections on Jest
    - Unit Testing back-end
    - Integration testing back-end
    - Continue styling and polishing the site
    - Decide on what front end tests to do and update Jira with tasks for those.
    - Create presentation, script and plan demo.
      * Collect screenshots where necessary.
    - Move MongoDB to GCP or Mongo Atlas.
    - Look into Building and deploying the application.
      * What does building involve?
      * What does deployment look like?
      * Look into automating it.
    - Db on atlas
    - Express back end and react front end can be npm-built (minified) and then hosted on GCP.
      * Make sure ports aren’t blocked & IPs are whitelisted

**Sprint Retrospective Meeting (Post sprint)**

* The Sprint Retrospective is an opportunity for the Scrum Team to inspect itself and create a plan for improvements to be enacted during the next Sprint.

The goal of the retrospective is to:

* + Inspect how the last Sprint went with regards to people, relationships, process, and tools
    - Didn’t finish stretch goals for the project in first sprint which was expected.
    - Didn’t finish the styling for the site. We made the decision to have it as an ongoing task and make continuous improvements throughout the project.
    - We did well with the feature branch model - only had a couple of minor conflicts.
    - We communicated well and helped each other with blockers.
    - We performed daily stand-ups which helped start each day with a solid plan.
  + Identify and that went well and potential improvements
    - More concise daily standups, with a more clear beginning and end (standups transition into main call)
  + Create a plan for implementing improvements to the way the Scrum Team does its work.